SATURN

Lean Local Multi-Agent AI Automation System

Complete Implementation Guide — v1.0

Owner: Navin

Target: $20,000 – $30,000 revenue within 12 months

Hardware: Linux Inspiron 15, 8GB RAM, low-power CPU

Architecture: Local-first | Gemini 2.5 Pro | MCP | n8n | SQLite | Telegram

# Phase 0 — System Audit (Run First, Always)

Before building anything, verify actual system state. Never assume services are running.

## 0.1 Audit Script

Run this complete audit. Copy-paste into your terminal as navin user:

nano ~/saturn-audit.sh

Paste the script below, then Ctrl+X, Y, Enter to save:

#!/bin/bash

echo '=== SATURN SYSTEM AUDIT ==='

echo ''

echo '--- OpenClaw Gateway ---'

systemctl --user status openclaw-gateway 2>&1 | grep -E 'Active|failed|running'

curl -s http://localhost:18789/health 2>/dev/null && echo 'Gateway: ONLINE' || echo 'Gateway: OFFLINE'

echo ''

echo '--- n8n Status ---'

curl -s http://localhost:5678/healthz 2>/dev/null | python3 -c "import sys,json; d=json.load(sys.stdin); print('n8n:', d.get('status','unknown'))" 2>/dev/null || echo 'n8n: OFFLINE'

ps aux | grep n8n | grep -v grep | awk '{print "n8n PID:", $2}'

echo ''

echo '--- MCP Server ---'

ls -la /home/openclaw-user/workspace/saturn-mcp/server.py 2>/dev/null && echo 'MCP server.py: FOUND' || echo 'MCP server.py: MISSING'

ls -la /home/navin/mcp-env/bin/python 2>/dev/null && echo 'mcp-env venv: OK' || echo 'mcp-env venv: MISSING'

echo ''

echo '--- SQLite DB ---'

ls -la /home/openclaw-user/workspace/saturn-mcp/saturn.db && echo 'DB: FOUND'

python3 -c "import sqlite3; c=sqlite3.connect('/home/openclaw-user/workspace/saturn-mcp/saturn.db'); print('Tables:', [r[0] for r in c.execute(\"SELECT name FROM sqlite_master WHERE type='table'\").fetchall()])" 2>/dev/null || echo 'DB: cannot connect'

echo ''

echo '--- Telegram Bot ---'

ps aux | grep telegram | grep -v grep | awk '{print "Telegram bot PID:", $2}' || echo 'Telegram bot: not running'

echo ''

echo '--- Cron Jobs ---'

crontab -l 2>/dev/null || echo 'No crontab'

echo ''

echo '--- RAM Usage ---'

free -h

echo ''

echo '--- Gemini API ---'

ls ~/.openclaw/agents/main/agent/auth-profiles.json 2>/dev/null && echo 'Auth profile: FOUND' || echo 'Auth profile: MISSING'

echo ''

echo '--- saturn-sync ---'

which saturn-sync 2>/dev/null || echo 'saturn-sync: not in PATH'

echo ''

echo '=== AUDIT COMPLETE ==='

# Run it:

chmod +x ~/saturn-audit.sh && ~/saturn-audit.sh

## 0.2 Fix n8n Systemd Service

n8n is currently an orphan process. Fix it so it auto-restarts:

# Check current n8n orphan

ps aux | grep n8n | grep -v grep

# Create proper systemd user service

mkdir -p ~/.config/systemd/user

nano ~/.config/systemd/user/n8n.service

Paste this:

[Unit]

Description=n8n Workflow Automation

After=network.target

[Service]

Type=simple

WorkingDirectory=/home/navin

ExecStart=/usr/bin/npx n8n start

Restart=on-failure

RestartSec=10

Environment=N8N_PORT=5678

Environment=N8N_PROTOCOL=http

Environment=N8N_HOST=127.0.0.1

[Install]

WantedBy=default.target

# Kill the orphan, enable proper service

kill $(ps aux | grep n8n | grep -v grep | awk '{print $2}') 2>/dev/null

systemctl --user daemon-reload

systemctl --user enable --now n8n

systemctl --user status n8n

# Section 1 — System Architecture

SATURN is a single-machine autonomous agent system. No cloud. No GPU. No heavy frameworks. Everything runs locally and coordinates through SQLite + Telegram.

## 1.1 Data Flow

The execution path is linear and deterministic:

You → Telegram → Saturn (Commander) → MCP Tools → SQLite/n8n

Cron → Pulse (Planner) → Saturn → Agents → Telegram notification

Agent Collaboration (internal):

Saturn → assigns task → Agent (Forge/Hunter/Echo/Sentinel/Pulse)

→ Agent executes via MCP or n8n → logs result to SQLite

→ Saturn notifies you on Telegram

## 1.2 Resource Budget

| Component | RAM Target | Notes |
| --- | --- | --- |
| OpenClaw Gateway | ~100MB | Always on |
| n8n | ~200MB | Idle: very low |
| SQLite | < 5MB | File-based, zero overhead |
| MCP server.py | ~50MB peak | Only when called |
| Telegram bot | ~30MB | Polling, always on |
| Cron scripts | ~20MB burst | Run and exit |
| TOTAL ESTIMATE | < 500MB | Well within 8GB |

## 1.3 Agent Roster

| Agent | Role | Primary Function |
| --- | --- | --- |
| Saturn | Commander | Orchestrates all agents, routes Telegram commands, morning brain |
| Forge | Automation Eng. | Builds n8n workflows, deploys integrations, writes automation code |
| Hunter | Lead Generator | Finds clients, manages pipeline in SQLite, tracks outreach status |
| Echo | Content Manager | Writes posts, emails, LinkedIn content, cold outreach copy |
| Sentinel | Debug + Security | Monitors errors, checks service health, alerts on failures |
| Pulse | Daily Planner | 8am morning plan, hourly progress checks, 10pm daily report |

# Section 2 — Database Expansion

Current DB has 3 tables. SATURN needs 7 more to support agents, revenue, and leads.

## 2.1 Run Database Migration

nano ~/saturn-db-migrate.py

Paste the full migration script:

import sqlite3

DB = '/home/openclaw-user/workspace/saturn-mcp/saturn.db'

conn = sqlite3.connect(DB)

c = conn.cursor()

# Agent activity log

c.execute('''CREATE TABLE IF NOT EXISTS agent_log (

id INTEGER PRIMARY KEY AUTOINCREMENT,

agent TEXT NOT NULL,

action TEXT NOT NULL,

detail TEXT,

result TEXT,

ts TIMESTAMP DEFAULT CURRENT_TIMESTAMP

)''')

# Lead pipeline

c.execute('''CREATE TABLE IF NOT EXISTS leads (

id INTEGER PRIMARY KEY AUTOINCREMENT,

name TEXT,

company TEXT,

contact TEXT,

source TEXT,

status TEXT DEFAULT 'new',

value_estimate REAL,

notes TEXT,

last_contact TIMESTAMP,

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP

)''')

# Revenue tracking

c.execute('''CREATE TABLE IF NOT EXISTS revenue (

id INTEGER PRIMARY KEY AUTOINCREMENT,

client TEXT,

service TEXT,

amount REAL,

status TEXT DEFAULT 'pending',

invoice_date TIMESTAMP,

paid_date TIMESTAMP,

notes TEXT,

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP

)''')

# Daily plans

c.execute('''CREATE TABLE IF NOT EXISTS daily_plans (

id INTEGER PRIMARY KEY AUTOINCREMENT,

plan_date DATE UNIQUE,

plan_text TEXT,

focus TEXT,

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP

)''')

# Hourly check logs

c.execute('''CREATE TABLE IF NOT EXISTS hourly_checks (

id INTEGER PRIMARY KEY AUTOINCREMENT,

check_time TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

summary TEXT,

open_tasks INTEGER,

completed_today INTEGER

)''')

# Content queue

c.execute('''CREATE TABLE IF NOT EXISTS content_queue (

id INTEGER PRIMARY KEY AUTOINCREMENT,

content_type TEXT,

title TEXT,

body TEXT,

platform TEXT,

status TEXT DEFAULT 'draft',

scheduled_for TIMESTAMP,

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP

)''')

# System alerts

c.execute('''CREATE TABLE IF NOT EXISTS system_alerts (

id INTEGER PRIMARY KEY AUTOINCREMENT,

level TEXT,

source TEXT,

message TEXT,

resolved INTEGER DEFAULT 0,

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP

)''')

conn.commit()

conn.close()

print('Migration complete. Tables created.')

# Run it:

python3 ~/saturn-db-migrate.py

# Section 3 — MCP Tool Expansion

Current 9 tools are basic. Add 8 new tools to give agents real capability. Edit your master MCP server.

## 3.1 Open Master MCP File

nano /home/navin/saturn-server.py

Add the following tool definitions inside the existing tools list. Find the last tool (voice_alert) and add these after it:

## 3.2 New Tools to Add

Tool 1: add_lead

@server.tool()

async def add_lead(name: str, company: str = '', contact: str = '',

source: str = '', value: float = 0, notes: str = '') -> str:

"""Add a new lead to the pipeline"""

conn = sqlite3.connect(DB_PATH)

conn.execute(

'INSERT INTO leads (name, company, contact, source, value_estimate, notes)'

' VALUES (?,?,?,?,?,?)',

(name, company, contact, source, value, notes)

)

conn.commit(); conn.close()

return f'Lead added: {name} at {company}'

Tool 2: list_leads

@server.tool()

async def list_leads(status: str = 'all') -> str:

"""List leads, optionally filtered by status"""

conn = sqlite3.connect(DB_PATH)

if status == 'all':

rows = conn.execute('SELECT name, company, status, value_estimate FROM leads ORDER BY created_at DESC LIMIT 20').fetchall()

else:

rows = conn.execute('SELECT name, company, status, value_estimate FROM leads WHERE status=? ORDER BY created_at DESC', (status,)).fetchall()

conn.close()

if not rows: return 'No leads found.'

return '\n'.join([f'{r[0]} | {r[1]} | {r[2]} | ${r[3]}' for r in rows])

Tool 3: update_lead_status

@server.tool()

async def update_lead_status(lead_id: int, status: str, notes: str = '') -> str:

"""Update lead status: new/contacted/qualified/proposal/won/lost"""

conn = sqlite3.connect(DB_PATH)

conn.execute('UPDATE leads SET status=?, notes=?, last_contact=CURRENT_TIMESTAMP WHERE id=?',

(status, notes, lead_id))

conn.commit(); conn.close()

return f'Lead {lead_id} updated to {status}'

Tool 4: log_revenue

@server.tool()

async def log_revenue(client: str, service: str, amount: float,

status: str = 'pending', notes: str = '') -> str:

"""Log a revenue entry"""

conn = sqlite3.connect(DB_PATH)

conn.execute('INSERT INTO revenue (client, service, amount, status, notes, invoice_date)'

' VALUES (?,?,?,?,?,CURRENT_TIMESTAMP)',

(client, service, amount, status, notes))

conn.commit(); conn.close()

return f'Revenue logged: {client} | {service} | ${amount}'

Tool 5: revenue_summary

@server.tool()

async def revenue_summary() -> str:

"""Get total and monthly revenue summary"""

conn = sqlite3.connect(DB_PATH)

total = conn.execute('SELECT SUM(amount) FROM revenue WHERE status="paid"').fetchone()[0] or 0

month = conn.execute('SELECT SUM(amount) FROM revenue WHERE status="paid" AND strftime(\'%Y-%m\', paid_date)=strftime(\'%Y-%m\',\'now\')').fetchone()[0] or 0

pending = conn.execute('SELECT SUM(amount) FROM revenue WHERE status="pending"').fetchone()[0] or 0

conn.close()

return f'Total Earned: ${total:.2f} | This Month: ${month:.2f} | Pending: ${pending:.2f}'

Tool 6: log_agent_action

@server.tool()

async def log_agent_action(agent: str, action: str, detail: str = '', result: str = '') -> str:

"""Log an agent's action for audit trail"""

conn = sqlite3.connect(DB_PATH)

conn.execute('INSERT INTO agent_log (agent, action, detail, result) VALUES (?,?,?,?)',

(agent, action, detail, result))

conn.commit(); conn.close()

return f'Logged: {agent} | {action}'

Tool 7: save_daily_plan

@server.tool()

async def save_daily_plan(plan_text: str, focus: str = '') -> str:

"""Save today's daily plan"""

import datetime

today = datetime.date.today().isoformat()

conn = sqlite3.connect(DB_PATH)

conn.execute('INSERT OR REPLACE INTO daily_plans (plan_date, plan_text, focus) VALUES (?,?,?)',

(today, plan_text, focus))

conn.commit(); conn.close()

return f'Plan saved for {today}'

Tool 8: system_health

@server.tool()

async def system_health() -> str:

"""Check system health: n8n, disk, memory"""

import subprocess, shutil

results = []

# Memory

mem = subprocess.run(['free', '-h'], capture_output=True, text=True)

mem_line = [l for l in mem.stdout.split('\n') if 'Mem' in l]

results.append('RAM: ' + (mem_line[0] if mem_line else 'unknown'))

# Disk

total, used, free = shutil.disk_usage('/')

results.append(f'Disk free: {free//1073741824:.1f}GB')

# n8n

import urllib.request

try:

urllib.request.urlopen('http://localhost:5678/healthz', timeout=3)

results.append('n8n: OK')

except:

results.append('n8n: OFFLINE')

return ' | '.join(results)

## 3.3 Sync to openclaw-user

# After editing, always sync

saturn-sync

# Verify the sync worked

diff /home/navin/saturn-server.py /home/openclaw-user/workspace/saturn-mcp/server.py

# Section 4 — Initiative Engine (Proactive Automation)

This is what makes SATURN autonomous. Three cron-driven scripts run without any user input.

## 4.1 Morning Plan Script (8am daily)

nano ~/saturn-morning.sh

Paste:

#!/bin/bash

# SATURN Morning Plan — runs at 8am IST via cron

# Pulse agent generates the day plan and sends to Telegram

BOT_TOKEN=$(cat ~/.config/openclaw-secrets/telegram.env | grep BOT_TOKEN | cut -d= -f2)

CHAT_ID=$(cat ~/.config/openclaw-secrets/telegram.env | grep CHAT_ID | cut -d= -f2)

send_telegram() {

curl -s -X POST "https://api.telegram.org/bot${BOT_TOKEN}/sendMessage" \

-d chat_id="${CHAT_ID}" \

-d parse_mode="Markdown" \

-d text="$1" > /dev/null

}

DATE=$(date '+%A, %d %B %Y')

OPEN_TASKS=$(sqlite3 /home/openclaw-user/workspace/saturn-mcp/saturn.db \

'SELECT COUNT(*) FROM tasks WHERE status="pending"')

HIGH_TASKS=$(sqlite3 /home/openclaw-user/workspace/saturn-mcp/saturn.db \

'SELECT COUNT(*) FROM tasks WHERE status="pending" AND priority="high"')

LEADS=$(sqlite3 /home/openclaw-user/workspace/saturn-mcp/saturn.db \

'SELECT COUNT(*) FROM leads WHERE status IN ("new","contacted")')

REVENUE=$(sqlite3 /home/openclaw-user/workspace/saturn-mcp/saturn.db \

'SELECT COALESCE(SUM(amount),0) FROM revenue WHERE status="paid"')

MSG="🌅 *SATURN — Morning Briefing*

📅 ${DATE}

📋 *Tasks:* ${OPEN_TASKS} open | ${HIGH_TASKS} high priority

🎯 *Leads in pipeline:* ${LEADS} active

💰 *Revenue earned:* \$${REVENUE}

*Agents standing by:*

• Forge — ready to build

• Hunter — scanning for leads

• Echo — content queued

• Sentinel — watching system

• Pulse — plan active

Reply /tasks to see today's work."

send_telegram "$MSG"

# Log to DB

sqlite3 /home/openclaw-user/workspace/saturn-mcp/saturn.db \

"INSERT INTO agent_log (agent, action, detail) VALUES ('Pulse', 'morning_plan', 'Sent morning briefing')"

chmod +x ~/saturn-morning.sh

## 4.2 Hourly Check Script

nano ~/saturn-hourly.sh

Paste:

#!/bin/bash

# Runs every hour. Checks for stuck tasks, alerts if needed.

BOT_TOKEN=$(cat ~/.config/openclaw-secrets/telegram.env | grep BOT_TOKEN | cut -d= -f2)

CHAT_ID=$(cat ~/.config/openclaw-secrets/telegram.env | grep CHAT_ID | cut -d= -f2)

send_telegram() {

curl -s -X POST "https://api.telegram.org/bot${BOT_TOKEN}/sendMessage" \

-d chat_id="${CHAT_ID}" \

-d parse_mode="Markdown" \

-d text="$1" > /dev/null

}

# Check n8n

N8N=$(curl -s http://localhost:5678/healthz 2>/dev/null)

if [ -z "$N8N" ]; then

send_telegram "⚠️ *Sentinel Alert*: n8n is offline. Restarting..."

systemctl --user restart n8n

fi

# Check high-priority tasks

HIGH=$(sqlite3 /home/openclaw-user/workspace/saturn-mcp/saturn.db \

'SELECT COUNT(*) FROM tasks WHERE priority="high" AND status="pending"')

if [ "$HIGH" -gt 2 ]; then

TASK_LIST=$(sqlite3 /home/openclaw-user/workspace/saturn-mcp/saturn.db \

'SELECT title FROM tasks WHERE priority="high" AND status="pending" LIMIT 3')

send_telegram "🔴 *Pulse:* ${HIGH} high-priority tasks need attention:\n${TASK_LIST}"

fi

# Log hourly check

DONE=$(sqlite3 /home/openclaw-user/workspace/saturn-mcp/saturn.db \

'SELECT COUNT(*) FROM tasks WHERE status="done" AND date(updated_at)=date("now")')

sqlite3 /home/openclaw-user/workspace/saturn-mcp/saturn.db \

"INSERT INTO hourly_checks (summary, open_tasks, completed_today) VALUES ('hourly', $HIGH, $DONE)"

chmod +x ~/saturn-hourly.sh

## 4.3 Daily Report Script (10pm)

nano ~/saturn-report.sh

Paste:

#!/bin/bash

# 10pm daily summary

BOT_TOKEN=$(cat ~/.config/openclaw-secrets/telegram.env | grep BOT_TOKEN | cut -d= -f2)

CHAT_ID=$(cat ~/.config/openclaw-secrets/telegram.env | grep CHAT_ID | cut -d= -f2)

send_telegram() {

curl -s -X POST "https://api.telegram.org/bot${BOT_TOKEN}/sendMessage" \

-d chat_id="${CHAT_ID}" \

-d parse_mode="Markdown" \

-d text="$1" > /dev/null

}

DONE=$(sqlite3 /home/openclaw-user/workspace/saturn-mcp/saturn.db \

'SELECT COUNT(*) FROM tasks WHERE status="done" AND date(updated_at)=date("now")')

OPEN=$(sqlite3 /home/openclaw-user/workspace/saturn-mcp/saturn.db \

'SELECT COUNT(*) FROM tasks WHERE status="pending"')

LEADS_TODAY=$(sqlite3 /home/openclaw-user/workspace/saturn-mcp/saturn.db \

'SELECT COUNT(*) FROM leads WHERE date(created_at)=date("now")')

REVENUE=$(sqlite3 /home/openclaw-user/workspace/saturn-mcp/saturn.db \

'SELECT COALESCE(SUM(amount),0) FROM revenue WHERE status="paid"')

MONTH_REV=$(sqlite3 /home/openclaw-user/workspace/saturn-mcp/saturn.db \

'SELECT COALESCE(SUM(amount),0) FROM revenue WHERE status="paid" AND strftime("%Y-%m",paid_date)=strftime("%Y-%m","now")')

MSG="🌙 *SATURN — Daily Report*

✅ Tasks completed today: ${DONE}

📋 Still open: ${OPEN}

🎯 New leads today: ${LEADS_TODAY}

💰 Total revenue: \$${REVENUE}

📈 This month: \$${MONTH_REV}

System stable. Agents resting.

Tomorrow planning starts at 8am. 🛰️"

send_telegram "$MSG"

chmod +x ~/saturn-report.sh

## 4.4 Register Cron Jobs

crontab -e

Add these lines (ensure existing priority-check and daily-plan crons are present, replace if needed):

# SATURN Initiative Engine

0 8 * * * /home/navin/saturn-morning.sh >> /home/navin/logs/morning.log 2>&1

0 * * * * /home/navin/saturn-hourly.sh >> /home/navin/logs/hourly.log 2>&1

0 22 * * * /home/navin/saturn-report.sh >> /home/navin/logs/report.log 2>&1

# Note: daily-plan and priority-check crons from existing setup stay as-is

# Create log directory

mkdir -p ~/logs

# Section 5 — Telegram Command Interface

Saturn must handle commands from Telegram and route them to the right agent or MCP tool.

## 5.1 Telegram Secrets File

If not already done, store Telegram credentials securely:

mkdir -p ~/.config/openclaw-secrets

nano ~/.config/openclaw-secrets/telegram.env

Add:

BOT_TOKEN=your_bot_token_here

CHAT_ID=your_personal_telegram_id_here

chmod 600 ~/.config/openclaw-secrets/telegram.env

## 5.2 Command Reference

| Command | Agent | Action |
| --- | --- | --- |
| /tasks | Saturn | List all pending tasks |
| /done [id] | Saturn | Mark task complete |
| /add [task] | Saturn | Add new task |
| /leads | Hunter | Show lead pipeline |
| /revenue | Saturn | Show revenue summary |
| /health | Sentinel | System health check |
| /report | Pulse | Generate status report now |
| /build [desc] | Forge | Start automation build task |
| /content [topic] | Echo | Generate content on topic |
| /help | Saturn | Show command list |

These commands are handled by your existing OpenClaw/Gemini skill system. Saturn's system prompt (set in OpenClaw agent config) routes the intent to the correct agent action.

# Section 6 — Revenue Strategy ($20k–$30k in 12 Months)

This is the only section that matters long-term. The system is infrastructure. Revenue is the objective.

## 6.1 The Three Revenue Streams

| Stream | Service | Price Point | Monthly Target |
| --- | --- | --- | --- |
| 1. Automation | n8n workflow builds for SMBs | $500–$2,000/project | $2,000 |
| 2. Retainer | Monthly AI automation maintenance | $300–$600/mo | $1,500 |
| 3. Content | LinkedIn/email automation setups | $200–$500/setup | $500 |
| TOTAL | — | — | $4,000/mo |

$4,000/month × 12 months = $48,000. Even at 50% efficiency in early months, this hits $20k–$30k target.

## 6.2 Month-by-Month Execution Plan

| Phase | Focus | Hunter's Job | Revenue Target |
| --- | --- | --- | --- |
| Month 1–2 | Build system. First 2 clients. | 10 cold outreach/day via LinkedIn + email | $0–$1,000 |
| Month 3–4 | Close first 3 paying clients | Follow up, qualify, send proposals | $2,000–$4,000 |
| Month 5–6 | Deliver + upsell to retainers | Referral requests, case study content | $4,000–$6,000 |
| Month 7–9 | Scale: 5+ clients, systemize delivery | Warm leads from content marketing | $6,000–$8,000/mo |
| Month 10–12 | Retainer base dominant income | Referrals + LinkedIn brand | $8,000–$10,000/mo |

## 6.3 Hunter's Daily Workflow (Automated)

Hunter runs a daily lead generation cycle. This is what gets wired into n8n or cron:

- Scrape 10 LinkedIn profiles of SMB founders/ops managers using n8n + LinkedIn search

- Store in leads table with status='new'

- Echo generates personalized first-touch message for each lead

- Navin approves (or auto-sends if configured) via Telegram

- Hunter tracks responses, updates lead status in SQLite

- Pulse reports pipeline progress in daily report

This cycle, running daily, produces approximately 200–300 outreach touches per month. A 2–3% close rate means 4–9 new clients monthly.

## 6.4 What to Sell

- n8n workflow automation for local businesses (booking, invoicing, CRM sync)

- AI email responders for SMBs using Gemini + n8n

- Lead generation pipelines (the system sells itself)

- Monthly maintenance retainers for automations you built

- LinkedIn content scheduling automation setups

Do not sell: speculative products, SaaS, products requiring your own infrastructure. Sell labor-replacement for repeatable business tasks. This is the fastest path to cash with your stack.

# Section 7 — Agent System Prompts

Each agent has a system prompt that defines its behavior inside OpenClaw. These go in the agent config.

## 7.1 Saturn — Commander Prompt

You are Saturn, the Commander of an autonomous AI revenue system.

Your owner is Navin. You run on a low-power Linux laptop.

Your mandate:

1. Route all user commands to the correct agent or MCP tool.

2. Take initiative — act without being asked when you have clear direction.

3. Be brief. Human conversational tone. No corporate speak.

4. Execute first, notify after. Never wait for permission for obvious tasks.

5. Revenue generation is the primary objective of the system.

Agent roster:

- Forge: automation builds, n8n workflows, API integrations

- Hunter: lead finding, pipeline management, outreach

- Echo: content creation, marketing copy, LinkedIn posts

- Sentinel: error monitoring, health checks, debugging

- Pulse: daily planning, progress tracking, reminders

When user sends a command:

- /tasks -> call list_tasks MCP tool

- /leads -> call list_leads MCP tool

- /revenue -> call revenue_summary MCP tool

- /health -> call system_health MCP tool

- /build [x] -> create task, assign to Forge, add_task MCP

- /content [x] -> create task, assign to Echo, add_task MCP

- Anything unclear -> ask one clarifying question only

## 7.2 Pulse — Daily Planner Prompt

You are Pulse, the daily planner for Saturn system.

Every morning you generate a focused work plan.

Every hour you silently check system health.

Every evening you generate a crisp daily summary.

Rules:

- Morning plan: 3 priorities max. Revenue-first ordering.

- Hourly: Only alert if something is broken or overdue by >2 hours.

- Evening: 5 lines max. Facts only. No fluff.

- Never send more than 2 unsolicited messages per day.

## 7.3 Hunter — Lead Generator Prompt

You are Hunter, the lead generator for Saturn.

Your only job is to find paying clients for Navin's automation services.

Target: SMB founders, operations managers, e-commerce owners

in India who are spending time on manual repetitive tasks.

When asked to find leads:

1. Identify their specific pain (invoicing? scheduling? email?)

2. Match to Navin's service offering

3. Draft a 3-sentence outreach message. No fluff.

4. Log to leads table using add_lead tool

5. Report back: lead name, company, estimated deal value

Pipeline statuses: new → contacted → qualified → proposal → won/lost

Update status using update_lead_status tool after each action.

## 7.4 Forge — Automation Engineer Prompt

You are Forge, the automation engineer for Saturn.

You build things. You don't plan or discuss. You execute.

When given a build task:

1. Identify the simplest n8n or script solution

2. Design it in under 5 steps

3. Output: n8n workflow JSON or shell script — ready to deploy

4. Log action using log_agent_action tool

5. Notify Saturn when complete

Constraints: no cloud dependencies, no GPU, no Docker,

localhost only, must work on 8GB RAM laptop.

# Section 8 — Complete Setup Sequence

Execute in this exact order. Do not skip steps.

| # | Action | File/Location | Status |
| --- | --- | --- | --- |
| 1 | Run saturn-audit.sh — verify all services | ~/saturn-audit.sh | □ Done |
| 2 | Fix n8n systemd service (kill orphan, create unit file) | ~/.config/systemd/user/n8n.service | □ Done |
| 3 | Run DB migration — create 7 new tables | ~/saturn-db-migrate.py | □ Done |
| 4 | Add 8 new MCP tools to saturn-server.py | /home/navin/saturn-server.py | □ Done |
| 5 | Run saturn-sync to deploy to openclaw-user | saturn-sync command | □ Done |
| 6 | Create Telegram secrets env file | ~/.config/openclaw-secrets/telegram.env | □ Done |
| 7 | Create saturn-morning.sh, test manually | ~/saturn-morning.sh | □ Done |
| 8 | Create saturn-hourly.sh, test manually | ~/saturn-hourly.sh | □ Done |
| 9 | Create saturn-report.sh, test manually | ~/saturn-report.sh | □ Done |
| 10 | Register all 3 scripts in crontab | crontab -e | □ Done |
| 11 | Update Saturn agent system prompt in OpenClaw | ~/.openclaw/agents/main/ | □ Done |
| 12 | Add 10 first leads manually to seed the pipeline | /tasks → Hunter → add_lead | □ Done |
| 13 | Test full morning plan end-to-end | ~/saturn-morning.sh (run now) | □ Done |
| 14 | First outreach: send 5 personalized messages to leads | Hunter + Echo | □ Done |

# Section 9 — Sentinel Monitoring

Sentinel keeps the system alive. It runs as part of the hourly check and can be triggered manually.

## 9.1 Sentinel Health Check Script

nano ~/saturn-sentinel.sh

#!/bin/bash

# Sentinel — full system diagnostic

echo '=== SENTINEL DIAGNOSTIC ==='

# Services

for service in openclaw-gateway n8n; do

STATUS=$(systemctl --user is-active $service 2>/dev/null)

echo "$service: $STATUS"

done

# DB integrity

python3 -c "

import sqlite3

conn = sqlite3.connect('/home/openclaw-user/workspace/saturn-mcp/saturn.db')

result = conn.execute('PRAGMA integrity_check').fetchone()

print('DB integrity:', result[0])

tables = conn.execute(\"SELECT name FROM sqlite_master WHERE type='table'\").fetchall()

print('Tables:', len(tables))

conn.close()

"

# Disk space

df -h / | tail -1 | awk '{print "Disk used: " $3 "/" $2 " (" $5 ")"}'

# Memory

free -h | grep Mem | awk '{print "RAM: " $3 " used / " $2 " total"}'

# Last log entry

sqlite3 /home/openclaw-user/workspace/saturn-mcp/saturn.db \

'SELECT agent, action, ts FROM agent_log ORDER BY ts DESC LIMIT 5'

echo '=== END DIAGNOSTIC ==='

chmod +x ~/saturn-sentinel.sh

## 9.2 Auto-Recovery Rules

- n8n offline → systemctl --user restart n8n → alert Navin

- OpenClaw gateway offline → systemctl --user restart openclaw-gateway → alert Navin

- DB size > 500MB → run VACUUM → log to agent_log

- Token usage > 80% of daily limit → notify Navin, pause non-critical agents

These are handled inside saturn-hourly.sh. Extend as needed.

# Section 10 — Upgrade Path

SATURN is designed to migrate to stronger hardware when revenue justifies it. Nothing in this design creates lock-in.

## 10.1 When to Upgrade

| Trigger | Upgrade | Cost Estimate |
| --- | --- | --- |
| Revenue > $2,000/mo | VPS: 16GB RAM (Hetzner/DigitalOcean) | $30–$50/mo |
| RAM > 70% consistently | Migrate n8n + MCP to VPS | Same VPS |
| Revenue > $5,000/mo | Add local Ollama for model redundancy | $0 (local) |
| 5+ concurrent clients | Dedicated automation server, 32GB RAM | $100–$150/mo |

## 10.2 Migration is Simple

Because SATURN uses SQLite, all data migrates with a single file copy. Because n8n is self-hosted, workflow JSON exports directly. No vendor lock-in. No API migration. Copy files, restart services, update IPs.

# Quick Reference Card

## Key File Locations

| Component | Path |
| --- | --- |
| MCP Master | /home/navin/saturn-server.py |
| MCP Deployed | /home/openclaw-user/workspace/saturn-mcp/server.py |
| SQLite DB | /home/openclaw-user/workspace/saturn-mcp/saturn.db |
| OpenClaw Config | ~/.openclaw/openclaw.json |
| Secrets | ~/.config/openclaw-secrets/ |
| Logs | ~/logs/ |
| Cron Scripts | ~/saturn-morning.sh, ~/saturn-hourly.sh, ~/saturn-report.sh |
| Voice Alert | /home/navin/voice_alert.py |

## Emergency Commands

# Restart everything

systemctl --user restart openclaw-gateway n8n

# Check what's running

~/saturn-audit.sh

# Force sync MCP

saturn-sync

# Open SQLite directly

sqlite3 /home/openclaw-user/workspace/saturn-mcp/saturn.db

# Manual morning plan

~/saturn-morning.sh

# Full diagnostic

~/saturn-sentinel.sh

SATURN is built. The only remaining variable is execution velocity.

Run the audit. Fix n8n. Seed 10 leads. Start outreach. Revenue follows.